## Slide 1: Contracting Strategy Mapping Tool
Version 1 / April 2015

## Slide 2: Introduction
This editable PowerPoint file has been created to enable projects and managers to map out the contractual relationships for a project, including internal Network Rail interfaces.
The intent is to enable Network Rail as a Client under the CDM Regulations 2015 , to choose a contracting strategy that has clearly defined relationships and line of accountability.
The secondary intent that by providing the tools to map of the contract relationships, it makes the decision on who to appoint as the Principal Designer or Principal Contractor easier.
It is also hopped that by providing a consistent “visual language” for mapping the responsibilities, and relationships, it will enable a wider uptake and use within Network Rail.
Any suggestions for improvements can be emailed to CDM2015@networkrail.co.uk
Table of contents
Introduction Page 2
Map Components / Key Page 3
Map example A Page 4
Map example B Page 5
Map example C Page 6

## Slide 3: Map Components / Key
How to use
You can copy and paste the components you need onto a blank slide to help you draw your contracting strategy map.
There are grouped here under similar types.
Just to note that the slides in this PowerPoint have been change to A4 landscape for printing .
C
PC
PD
Client
Principal Contractor
Principal Designer
Internal Network Rail business unit
External Organisation
Internal Network Rail business unit
With Client accountabilities
With PC / PD accountabilities
External organisation
With direct contract with Network Rail
Without a contract with Network Rail
Client Accountability
(Frame)
Sub-contractors / construction package
(Frame)
Design Consultants / design package
(Frame)
Design interface
Contract interface
External Interface

## Slide 4: Map example A
Design
Interface
Group Strategy
Route
Design and Build Contractor
Client Accountability
Sub-contractors
Design Consultants
Internal Interface
Contractual Interface
Contractual and Design Interface
C
PD
PC
In this example you can see;
How the Client accountabilities are shared between the two internal Network Rail business units. These have been “framed” together and the internal interface shown with a detached double headed arrow.
The “Design and Build Contractor” is selected as the Principal Designer and Contractor, through the placing of the “duty holder stars” next to them.
The design consultants have been grouped together under the control of the “Design and Build Contractor”.

## Slide 5: Map example B
Contractual
Interface
Group Strategy
Client Accountability
C
Infrastructure Projects
PD
Contractual
Interface
External Designers
In this example:
Group Strategy have been identified as holding the Client accountability in this phase of the project, and has the “Client Accountability frame”.
Infrastructure projects have been appointed by group strategy as the Principal Design, and therefore has the duty holder star.
The external designers has been grouped together, as they all have a direct contractual relationship and under the control of IP. They are coloured orange has they have a direct contract relationship with Network Rail.

## Slide 6: Map example C
Route
Client Accountability
“Contractual”
Interface
C
PD
PC
Works Delivery
Sub-contractors
Contractual
Interface
In this example;
One of the Route organisations have been identified as holding the Client account ability. They have the Client duty holder star next to them.
The Route Organisation have also decided to retain the Principal Designer duty, and have this duty holder start next to them.
A Works Delivery Unit, which is part of the Route Organisation have been appointed as the Principal Contractor and they have this duty holder star next to them.