## Slide 1
Task Briefing Sheet - Briefing

## Slide 2: Overview
This is concise info the guys on site need
TBSs should be short, sharp and punchy - no long paragraphs
Don’t reproduce large sections of the CPP or WPP in TBSs
TBSs have the essence of what’s needed …
  … in clear, precise and brief terms
When thinking about content ask yourself :
    will the info. help the people on site?
    is the TBS the best place for it?
All information must be site specific, clear and useful for the people on site
Task Briefing Sheet - Briefing
Notes: TBSs need to contain information for the guys on site that they wouldn’t necessarily know - don’t spend a lot of time on information they are likely to already understand

## Slide 3
Cover page - just ensure the details are correct
Introduction - this is factual info. - just make sure it’s correct
Brief description and management of task
  Info for this task only - don’t include the wider project
Handback arrangements - outline how the work will come to an end …
  … if there are no specific requirements, just say that
All information must be site specific, clear and useful for the people on site
Task Briefing Sheet - Briefing
Notes: This is self explanatory

## Slide 4: Control of unusual or significant site and activity risks
Note it’s significant risks - don’t cover everyday, well understood risks
  This is about risks that are :
    odd
    unusual
    unexpected
    or difficult to manage
Don’t refer to the life saving rules …
  … unless they’re particularly or unusually relevant
All information must be site specific, clear and useful for the people on site
Task Briefing Sheet - Briefing
Notes: Focus on what’s different or unusual about the work - don’t dwell on the sort of issues the guys will already be aware of

## Slide 5
Resources - just the big things …
  … minor tools and materials can be omitted
Site details relevant to task
  Focus on what is different or unusual about this task
  If details are the same as usual they don’t need highlighting
Changes to the task briefing sheet
  If the job is well planned you’ll not need this - use it carefully!
Task briefing record - check the form has the correct headings etc.
  Make sure everyone on site is briefed and signs it
All information must be site specific, clear and useful for the people on site
Task Briefing Sheet - Briefing
Notes: Ideally the work will be well planned and changes to the TBS won’t be needed - if they are make sure you stop and take 5 to consider what you’re going to do

## Slide 6: Questions?